Technical Implementation Plan

This phased rollout ensures the foundation is rock-solid before integrating complex domain data.

Phase 1: Build Layer 1 (The Universal Core)

- Goal: Establish the agnostic extraction and routing engine.

- Tasks:

  - Set up the Python/FastAPI backend and PostgreSQL database.

  - Build the LangGraph state machine (defining nodes and conditional edges).

  - Develop the AI Journalist extraction loop and the JSON Manifest Compiler.

- Milestone: The system can interview a developer, generate a JSON profile of their coding style, and route generic queries based on confidence scores.

Phase 2: Build Layer 2 (The Domain Adapters)

- Goal: Create the specific industry configurations.

- Tasks:

  - Create the "Healthcare Adapter" and "HR Adapter" configuration files.

  - Program the Fallback Identity Mapper (connecting Layer 1's "low confidence" trigger to Layer 2's specific "Deputy" persona).

  - Build the dynamic prompt assembly script that merges the rules.

- Milestone: Switching a single variable (domain="healthcare") instantly changes the system's safety rules and fallback behaviors.

Phase 3: Build Layer 3 (RAG Integration & API)

- Goal: Connect the system to real expert data and enable querying.

- Tasks:

  - Implement the embedding pipeline and semantic search within PostgreSQL pgvector.

  - Upload the first expert’s "Master Cases."

  - Build the user-facing API endpoints (e.g., /chat/message).

- Milestone: A user can ask a question, and the system retrieves the correct Master Case, applies the Layer 2 rules, adopts the Layer 1 persona, and generates a response.

Phase 4: Shadow Mode & Evals (Testing & QA)

- Goal: Guarantee system safety and 99.9% hallucination-free operation.

- Tasks:

  - Deploy the system in "Shadow Mode" (responses are generated but routed to a dashboard for the real expert to review, not the end-user).

  - Implement the continuous grooming loop: experts edit the AI's drafts, which updates the Persona Manifest.

  - Run automated "Red Team" evals: hit the system with out-of-bounds queries to mathematically prove the Hat-Switching routing works flawlessly.

- Milestone: Production readiness sign-off based on empirical evaluation reports.